INTeract Platform

Testing Strategy & QA Plan

Version 1.0

January 12, 2026

# Overview

This document outlines the comprehensive testing strategy for INTeract platform, covering unit testing, integration testing, end-to-end testing, security testing, performance testing, and accessibility testing.

# Testing Pyramid

| Test Level | Coverage Target | Tools | Frequency |
| --- | --- | --- | --- |
| Unit Tests | >95% | Vitest, Testing Library | Every commit |
| Integration Tests | >80% | Vitest, Firebase Emulators | Every PR |
| E2E Tests | Critical paths | Playwright | Pre-deployment |
| Security Tests | OWASP Top 10 | Snyk, OWASP ZAP | Weekly + releases |
| Performance Tests | 100K users | Artillery, Lighthouse | Monthly + releases |
| Accessibility Tests | WCAG 2.1 AA | axe-core, manual | Every release |

# Unit Testing

## Scope

- All utility functions, hooks, and business logic

- React components (rendering, interactions, state)

- Firestore Security Rules

- Cloud Functions

## Coverage Requirements

| Component Type | Minimum Coverage | Target Coverage |
| --- | --- | --- |
| Business Logic | 95% | 100% |
| React Components | 90% | 95% |
| Utility Functions | 95% | 100% |
| Security Rules | 100% | 100% |
| Cloud Functions | 90% | 95% |

# Integration Testing

- API endpoint tests with Firebase Emulators

- Database operations (CRUD with RLS verification)

- Authentication flows (SSO, email/password)

- Third-party integrations (Slack, Teams, AI services)

- Real-time listener functionality

# End-to-End Testing

## Critical User Journeys

- Employee completes pulse survey → AI sentiment analysis → manager dashboard

- User sends peer recognition → notification → recipient views → manager endorses

- Create wellness challenge → invite team → track progress → leaderboard updates

- Enroll in learning path → complete course → assessment → certificate issued

- HR admin creates survey → targets department → views analytics → exports report

# Security Testing

| Test Type | Scope | Frequency | Tool |
| --- | --- | --- | --- |
| SAST | Source code vulnerabilities | Every commit | Snyk Code |
| DAST | Runtime vulnerabilities | Weekly | OWASP ZAP |
| Dependency Scan | Vulnerable packages | Daily | Snyk, Dependabot |
| Penetration Test | Full security audit | Quarterly | External firm |
| Security Rules | RLS enforcement | Every PR | Firestore Emulator |

# Performance Testing

## Load Testing Scenarios

- Baseline: 15K concurrent users with typical usage patterns

- Peak: 50K concurrent users during pulse survey launch

- Stress: 100K concurrent users to verify scalability limits

- Spike: Sudden 10x traffic increase simulation

- Endurance: 24-hour sustained load test

## Performance Targets

| Metric | Target | Acceptable | Poor |
| --- | --- | --- | --- |
| Page Load (p95) | <1.5s | <2.5s | >2.5s |
| API Latency (p95) | <200ms | <500ms | >500ms |
| Real-time Update | <100ms | <250ms | >250ms |
| Database Query | <50ms | <100ms | >100ms |
| Lighthouse Score | >90 | >75 | <75 |

# Accessibility Testing

## Automated Testing

- axe-core integration in CI/CD pipeline

- Lighthouse accessibility audits

- Color contrast verification

- Keyboard navigation testing

## Manual Testing

- Screen reader testing (NVDA, JAWS, VoiceOver)

- Keyboard-only navigation

- High contrast mode verification

- Screen magnification (200% zoom)

- Focus indicator visibility

# Test Environment Strategy

| Environment | Purpose | Data | Access |
| --- | --- | --- | --- |
| Local | Development | Emulators + mock | All developers |
| Dev | Feature integration | Synthetic | Engineering team |
| Staging | Pre-production testing | Anonymized prod data | QA + stakeholders |
| Production | Live system | Real user data | Ops team only |

Document Classification: Confidential - Internal Use Only