INTeract Platform

Risk Assessment & Mitigation Plan

Version 1.0

Comprehensive Risk Analysis

January 12, 2026

# Risk Matrix

| Risk | Category | Impact | Probability | Score |
| --- | --- | --- | --- | --- |
| Security breach | Security | Critical | Medium | High |
| Scalability limits | Technical | High | Medium | Medium |
| Low adoption | Business | High | Low | Medium |
| Integration failures | Technical | Medium | Medium | Medium |
| Compliance violations | Legal | Critical | Low | Medium |
| AI bias | Ethical | Medium | Medium | Medium |
| Vendor lock-in | Strategic | Medium | High | Medium |

# Risk 1: Security Breach

## Description

Unauthorized access to employee data through vulnerability exploitation, compromised credentials, or misconfiguration.

## Impact

- Data breach notification requirements (GDPR 72-hour)

- Regulatory fines: Up to 4% annual revenue (GDPR)

- Reputational damage and customer churn

- Legal liability and class action lawsuits

## Mitigation Strategies

- Quarterly penetration testing by external firm

- Bug bounty program ($500-$10K rewards)

- Weekly vulnerability scanning (Snyk, OWASP ZAP)

- Security code reviews for all PRs

- MFA enforcement for admin accounts

- Incident response plan tested quarterly

## Monitoring

- SIEM alerts for suspicious activity

- Failed login attempt tracking

- Unusual data access patterns

# Risk 2: Scalability Limitations

## Description

System unable to handle projected 100K concurrent users, causing degraded performance or outages.

## Impact

- User frustration and churn

- SLA breaches and financial penalties

- Emergency scaling costs

## Mitigation Strategies

- Monthly load testing at 2x current capacity

- Firebase autoscaling configuration validated

- CDN caching for static assets

- Query optimization with composite indexes

- Real-time connection pooling

- Circuit breakers for AI services

## Contingency Plan

- Rate limiting to protect system

- Graceful degradation (disable non-critical features)

- Emergency capacity increase procedures

# Risk 3: Low Adoption Rate

## Description

Users don't adopt platform, failing to reach 85% active user target.

## Impact

- ROI not realized for customers

- Customer churn and negative reviews

- Revenue targets missed

## Mitigation Strategies

- Change management program with training

- Gamification incentives for early adopters

- Executive sponsorship and communication

- Integration with existing workflows (Slack, Teams)

- Weekly usage reports to leadership

- User feedback loops and rapid iteration

## Early Warning Indicators

- Week 1 adoption <20%

- Month 1 adoption <50%

- Declining daily active users

# Risk 4: Third-Party Integration Failures

## Description

Integrations with Slack, Teams, HubSpot, or AI services experience outages or API changes.

## Impact

- Feature degradation

- User frustration

- Increased support load

## Mitigation Strategies

- Fallback mechanisms for all integrations

- Circuit breakers with automatic retry

- Health check monitoring (every 5 minutes)

- Multi-provider strategy for AI services

- API versioning to handle changes gracefully

- Comprehensive error handling and logging

# Risk Monitoring Schedule

| Activity | Frequency | Owner |
| --- | --- | --- |
| Risk register review | Monthly | Product Team |
| Security assessment | Quarterly | Security Team |
| Load testing | Monthly | Engineering Team |
| Adoption metrics | Weekly | Product Team |
| Integration health | Daily automated | DevOps |

Document Classification: Confidential - Internal Use Only