INTeract Platform

Project Charter

Version 1.0

Objectives, Scope, Timeline

January 12, 2026

# Executive Summary

INTeract is a comprehensive employee engagement platform addressing $550B annual productivity loss from disengagement. Target launch: Q2 2026.

# Project Objectives

## Business Objectives

- Reduce employee turnover by 30% in first year

- Increase employee engagement score from 60% to 80%

- Generate $5M ARR by end of Year 1

- Achieve 85% platform adoption within 6 months

## Technical Objectives

- Scale to 100,000+ concurrent users

- Achieve 99.95% uptime SLA

- Meet OWASP 2025 + SOC2 Type II compliance

- Maintain <1.5s page load time (p95)

# Scope

## In Scope

- 7 core modules: Surveys, Recognition, Channels, Wellness, Learning, Gamification, Analytics

- 20+ third-party integrations (Slack, Teams, HubSpot, etc.)

- Multi-AI provider orchestration (Claude, OpenAI, Gemini)

- Mobile-responsive web application

- WCAG 2.1 AA accessibility compliance

- SOC2 Type II security certification

## Out of Scope (v1.0)

- Native mobile apps (iOS/Android) - planned for v2.0

- White-label customization - planned for v2.0

- API marketplace - planned for v2.0

- VR/AR team building - future innovation

# Stakeholders

| Stakeholder | Role | Responsibilities |
| --- | --- | --- |
| Product Leadership | Sponsor | Vision, funding, roadmap approval |
| Engineering Team | Delivery | Development, testing, deployment |
| Security Team | Compliance | Security audits, compliance |
| HR Leadership | Customer | Requirements, UAT, adoption |
| Executive Team | Oversight | Strategic alignment, funding |

# Timeline & Milestones

| Phase | Duration | Key Deliverables | Completion |
| --- | --- | --- | --- |
| Foundation | 3 months | Firebase migration, Auth, RLS | March 2026 |
| Core Features | 3 months | Surveys, Recognition, Channels | June 2026 |
| Scale & Polish | 3 months | Wellness, Learning, Analytics | Sept 2026 |
| Launch | 3 months | SOC2, Production release | Dec 2026 |

# Resources

## Team

- Engineering: 8 developers (4 frontend, 3 backend, 1 DevOps)

- Product: 2 product managers

- Design: 2 UX/UI designers

- QA: 2 test engineers

- Security: 1 security engineer (shared)

## Budget

| Category | Annual Cost | Notes |
| --- | --- | --- |
| Personnel | $1.6M | 15 FTEs fully loaded |
| Infrastructure | $200K | Firebase, Vercel, AI APIs |
| Tools & Software | $100K | Dev tools, monitoring, security |
| Third-party Services | $50K | Integrations, certifications |
| Total | $1.95M | Year 1 investment |

# Success Metrics

| Metric | Baseline | 6 Months | 12 Months |
| --- | --- | --- | --- |
| Platform Adoption | 0% | 75% | 85% |
| Employee Engagement | 60% | 70% | 80% |
| Voluntary Turnover | 15% | 12% | 10% |
| ARR | $0 | $2M | $5M |

Document Classification: Confidential - Internal Use Only